Project proposal

Predicting DJ / Bernstein-Vazirani / Simon's success probability under noise, using classical ML

Variation on sample project 1 — adds a classical ML prediction layer to the noise-resilience benchmarking sweep

Prepared by: [Your Name]   |   Course: [Course Name / Professor]   |   Subject: Quantum Computing   |   Date: July 13, 2026

# 1. Overview

Sample project 1 asks for a noise-resilience benchmarking sweep of the Deutsch-Jozsa (DJ), Bernstein-Vazirani (BV), and Simon's algorithms. This proposal keeps that experimental core and adds a predictive layer: a classical machine learning model trained to estimate a circuit's success probability directly from its parameters, and to reveal which parameters drive noise-induced degradation the most.

# 2. Approach

- Generate DJ / BV / Simon's oracle circuits in Qiskit for 2–8 qubits, with several oracle instances per qubit count.

- Simulate each circuit on Qiskit Aer under four noise conditions — none, depolarizing, amplitude damping, thermal relaxation — at several strengths.

- Record a feature table: algorithm, qubit count, circuit depth, noise type/strength → measured success probability.

- Train a Decision Tree and Random Forest Regressor on this table; tune with GridSearchCV and k-fold cross-validation.

- Evaluate with R² / MAE / RMSE against a depth-only linear baseline; interpret feature importance to find the strongest degradation drivers.

# 3. Tools and timeline

| Category | Tools / technologies |
| --- | --- |
| Quantum | Qiskit, Aer simulator, IBM Quantum (optional hardware check) |
| ML | scikit-learn — Decision Tree, Random Forest, GridSearchCV, k-fold CV |
| Data / viz | pandas, NumPy, Matplotlib |

| Week | Planned work |
| --- | --- |
| 1 | Build DJ / BV / Simon's oracle circuits across qubit counts |
| 2 | Configure noise models; run the full sweep; export the dataset |
| 3 | Feature engineering; train and tune the ML models |
| 4 | Evaluate vs. baseline; feature importance; optional hardware check; write-up |

# 4. Key terms

| Term | Definition |
| --- | --- |
| Qubit | quantum bit; can be in superposition of 0 and 1 |
| Superposition | combination of multiple quantum states at once |
| Oracle | black-box circuit encoding a hidden function or bitstring |
| DJ algorithm | one query decides if a function is constant or balanced |
| BV algorithm | one query recovers a hidden bitstring from an oracle |
| Simon's algorithm | few queries reveal a hidden 2-to-1 mapping |
| Circuit depth | sequential gate layers; a proxy for error exposure |
| Success probability | fraction of shots giving the correct output |
| Qiskit / Aer | Python framework and noise-capable simulator for quantum circuits |
| NISQ | Noisy Intermediate-Scale Quantum — today's error-prone devices |
| Noise model | simulated approximation of real hardware imperfections |
| Depolarizing noise | random replacement of a qubit's state with noise |
| Amplitude damping | energy decay (1→0), tied to the physical T1 time |
| Phase damping | loss of phase info without energy loss (T2 time) |
| Thermal relaxation | combined amplitude + phase damping noise model |
| Decision tree / Random forest | tree-based models; a forest averages many trees |
| GridSearchCV | exhaustive search over model hyperparameters via cross-validation |
| k-fold cross-validation | rotating train/test splits used to validate performance |
| R² / MAE / RMSE | regression metrics measuring prediction accuracy and error |
| Feature importance | how much each input drives the model's predictions |
| Baseline model | simple reference model used to prove added value |

# 5. Expected outcome and novelty

Deliverables: a noise-sweep dataset, a tuned ML model with documented R² / MAE / RMSE and feature importance, and a short report. This distinguishes the project from sample topic 1 as written — which asks only for descriptive benchmarking — by adding an interpretable predictive layer, while staying within the same subject area and difficulty level.